## Slide 1: MANAJEMEN PROYEK PERANGKAT LUNAK
Yuli Fauziah, S.T., M.T.

## Slide 2: IT Project Management and Organizational Context

## Slide 3: Three Sphere Model for Systems Management

## Slide 4: The Organization Frames
Structural frame Focuses on roles and responsibilities, coordination, and control. Organization charts help define this frame.
Human Resources frame Focuses on providing harmony between needs of the organization and needs of people.
Political frame Assumes organizations are coalitions composed of varied individuals and interest groups. Conflict and power are key issues.
Symbolic frame Focuses on symbols and meanings related to events. Culture is important.

## Slide 5: Many Organizations Focus on the Structural Frame
Most people understand what organizational charts are.
Many new managers try to change organizational structure when other changes are needed.
Three basic organizational structures:
Functional: Functional managers report to the CEO.
Project: Program managers report to the CEO.
Matrix: Middle ground between functional and project structures; personnel often report to two or more bosses; structure can be a weak, balanced, or strong matrix.

## Slide 6: Functional, Project, and Matrix Structures

## Slide 7: Functional Organization Structure
Organisasi fungsional umum ditemui pada perusahaan-perusahaan yang memproduksi suatu barang.
Keuntungan : Kesederhanaan dalam komunikasi dan efisiensi proses yang berulang.
Kerugian:
Bila menghadapi sebuah proyek antar divisi, pergerakan dari tiap anggota tim akan terbatasi oleh sekat-sekat divisi dan manajer proyek dapat merangkap menjadi manajer salah satu divisi yang mengakibatkan keputusannya terpengaruh kedudukannya pada divisi.
Komunikasi menjadi sangat terbatas (umumnya top down) dan kreativitas terbatasi oleh rangkaian persetujuan birokratis.

## Slide 8: Projectized Organization Structure
Tipe organisasi ini ada pada beberapa kelompok konsultan freelancer yang bekerja secara lepas tetapi memiliki seorang koordinator. Manajer proyek memiliki kuasa yang besar selama sebuah proyek berlangsung.
Keuntungan : Kemudahan untuk memasukkan seorang konsultan luar, efisiensi dalam mengerjakan proyek, kemudahan untuk membagikan sumber daya antar proyek, fleksibilitas dan independensi yang besar dari tiap karyawannya.
Kekurangan : Setiap karyawan harus cukup memiliki motivasi, bertanggung jawab, dan terbiasa untuk mengambil inisiatif. Struktur ini tidak terlalu cocok bila perusahaan memiliki banyak aspek administrasi atau operasi.

## Slide 9: Matrix Organization Structure
Kombinasi dari Struktur Organisasi Fungsional dan Struktur Organisasi Divisional dengan tujuan untuk menutupi kekurangan-kekurangan yang terdapat pada kedua bentuk Struktur Orgnisasi tersebut.
Keuntungan : Pemanfaatan sumber daya manusia yang efisien, anggota tim mempunyai pekerjaan operasional tetap setelah proyek selesai, sharing pengetahuan antar divisi yang lebih baik dari pada tipe fungsional, dan adanya keterlibatan stakeholder yang kuat.
Kekurangan : Dengan adanya dua buah atasan, karyawan bawah harus melapor pada dua atasan dan hal ini dapat membingungkan. Atasan-atasan dapat memperebutkan karyawan sehingga membingungkan mereka dalam membuat prioritas kerja dan memahami perannya. Prosedur komunikasi dan pemanfaatan sumber daya harus ada dan jelas untuk menghindari kekacauan ini.

## Slide 10
Manajer proyek memiliki kekuatan besar, peran manajer fungsional berkurang menjadi sekedar orang yang bertanggung jawab untuk menyediakan sumber daya untuk proyek seperti pelatihan anak buahnya
Weak Matrix

## Slide 11
Manajer proyek yang fungsional sama-sama kuat, umumnya membutuhkan komunikasi dan prosedur yang jelas agar tidak saling memperebutkan sumber daya manusia.
Balanced Matrix

## Slide 12
Manajer proyek hanya berfungsi sekedar untuk koordinasi proyek dan dokumentasi. Dia tidak memiliki kekuatan apapun
Strong Matrix

## Slide 13: Organizational Structure Influences on Projects
PMBOK Guide, 2000, 19, and PMBOK Guide 2004, 28.

## Slide 14: Portfolio vs Program
Group of projects
Management is coordinated because they are related
Program
Portfolio
Group of programs to achieve a business goal.
Programs might not be related.
It is important to serve for same business goal.

## Slide 15: Example Portfolio and Program
Google will develop 3 new features/application in 5 years.
Strategic goal: to be the world’s most information technology company
5 Year New Features / Application
Google Maps
Google Scholar
Google Drive
Street View
Map Direction
Satellite View
Academic Profile
Journal Rating
Cloud Storage
Collaboration File
Portfolio
Program
Project

## Slide 17: Project Management Office (PMO)
Department centralizes the management of projects PMO Structures:
Supportive: Supplies templates, best practices, training, lessons learned…etc. Acts as repository. (Low degree of control)
Controlling: Supports and requires compliance to tools, methods. (Moderate degree of control)
Directive: Directly manages the projects. (High degree of control)

## Slide 18: PMO Jobs
Manage interdependencies between projects
Help provide resources
Terminate projects
Monitor compliance with organizational processes
Gather lessons learned
Provide templates
Provide guidance
Provide centralized communication about the projects
Be part of change control board
Be a stakeholder

## Slide 19: CONSTRAINS
QUALITY
SCOPE
RISK
CUSTOMER
SATISFACTION
COST
TIME
RESOURCE
If there is a change on one constraint, evaluate its effect on other constraints
For example, if your schedule is shortened, there might be
Additional resources (cost increase)
Faster completion (risk increase, quality decrease)

## Slide 20: Organizational Culture
Organizational culture is a set of shared assumptions, values, and behaviors that characterize the functioning of an organization.
Many experts believe the underlying causes of many companies’ problems are not the structure or staff, but the culture.
Ten Characteristics of Organizational Culture :
• Member identity*
• Risk tolerance*
• Group emphasis*
• People focus
• Reward criteria*
• Conflict tolerance*
• Unit integration*
• Means-ends orientation
• Control
• Open-systems focus*
*Project work is most successful in an organizational culture where these characteristics are highly prevalent (common) and where the other characteristics are balanced.

## Slide 21: Stakeholder
Stakeholder adalah individu atau organisasi yang aktif terlibat dalam proyek, atau siapa saja yang bisa dipengaruhi oleh hasil penyelesaian proyek atau eksekusi proyek.
Tim manajemen proyek harus mengidentifikasi stakeholder, menentukan kebutuhan dan ekspektasinya, serta mengelola kemungkinan-kemungkinan yang dipengaruhinya guna memastikan sukses sebuah proyek.
Stakeholder meliputi:
Manajer Proyek
Pelanggan/pengguna
Organisasi Pelaksana
Anggota tim proyek
Tim manajemen proyek
Sponsor
Influencer (orang-orang yang berpengaruh)
Kantor manajemen proyek

## Slide 22: Stakeholder Management
Project managers must take time to identify,understand, and manage relationships with all project stakeholders.
Using the four frames of organizations can help you meet stakeholder needs and expectations
Senior executives and top management are very
important stakeholders.
Tim Proyek
Stakeholder Proyek
Tim
Manajemen Proyek
Manajer Proyek
Sponsor Proyek
Proyek

## Slide 23: Stakeholders (For Example)
Proyek E-Government Kota Yogyakarta
Semua yang bekerja pada proyek tersebut (Programer, Analis, Teknisi, dll)
Pemerintah Kota Yogyakarta
Perusahaan yang berada di sekitar Kota Yogyakarta
Penduduk yang ada disekitaran Kota Yogyakarta
………
Stakeholders :

## Slide 24: Importance of Top Management Commitment
Beberapa studi menyebutkan komitmen top management sebagai salah satu faktor kunci yang terkait dengan keberhasilan proyek.
Top Management dapat membantu manajer proyek dalam:
Mengamankan sumber daya yang memadai.
Mendapatkan persetujuan untuk kebutuhan proyek yang unik tepat waktu.
Menerima kerja sama dari orang-orang di seluruh organisasi.
Belajar bagaimana menjadi pemimpin yang lebih baik.

## Slide 25: Project Life Cycle
Manajer proyek atau organisasi dapat membagi proyek menjadi beberapa tahap, untuk menciptakan kontrol manajemen yang lebih baik sesuai dengan mata rantai operasional yang terus menerus dilaksanakan organisasi.
Definition
Planning
Execution
Delivery
Level of effort
1. Goals 2. Specifications 3. Tasks 4. Responsibilities 5. Teams
1. Schedules 2. Budgets 3. Resources 4. Risks 5. Staffing
1. Status reports 2. Changes 3. Quality 4. Forecasts
1. Train customer 2. Transfer documents 3. Release resources 4. Reassign staff 5. Lessons learned

## Slide 26: Project Management Process Groups
A process is a series of actions directed toward a particular result.
Project management can be viewed as a number of interlinked processes.
The project management process groups include:
• Initiating processes
• Planning processes
• Executing processes
• Monitoring and controlling processes
• Closing processes
Life cycle can change from project to project, but project management process groups are same.

## Slide 27
Project Phases

## Slide 28: Project Phases
In the early phases of a project life cycle:
• Resource needs are usually lowest.
• The level of uncertainty (risk) is highest.
• Project stakeholders have the greatest opportunity to influence the project.
In the middle phases of a project life cycle:
• The certainty of completing a project increases.
• More resources are needed.
In the final phase of a project life cycle:
• The focus is on ensuring that project requirements were met.
• The sponsor approves completion of the project

## Slide 29: Project Life Cycle IT
High Level Design
Detailed Design
Coding
Testing
Installation
Conversion
Turnover to Operations

## Slide 30: Relationships Among Process Groups & Knowledge Areas

## Slide 31
Relationships Among Process Groups & Knowledge Areas (con’t)

## Slide 32: Project Management Process

## Slide 33: Project Initiation
Initiating a project includes recognizing and starting a new project or project phase.
Some organizations use a pre-initiation phase, while others include items such as developing a business case as part of the initiation.
The main goal is to formally select and start off projects.
Key outputs include:
• Assigning the project manager.
• Identifying key stakeholders.
• Completing a business case.
• Completing a project charter and getting signatures on it.
Every organization has its own variations of what documents are required to initiate a project. It’s important to identify the project need, stakeholders, and main goals.

## Slide 34: Project Planning
The main purpose of project planning is to guide execution.
Every knowledge area includes planning information.
Key outputs include:
A team contract.
A scope statement.
A work breakdown structure (WBS).
A project schedule, in the form of a Gantt chart with all dependencies and resources entered.
A list of prioritized risks (part of a risk register).

## Slide 35
Meet the
specifications
Meet the
Deadline--schedule
Due Date!
Stay within
the budget

## Slide 36
Program
Project 1
Project 2
Task 1.1
Subtask 1.1.1
Work Package 1.1.1.1
Level
1
2
3
4
Task 1.2
Subtask 1.1.2
Work Package 1.1.1.2
Work Breakdown Structure

## Slide 37
Kegiatan | Minggu |  |  |  |  |  |  | 
 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
Penentuan atribut kualitas yang perlu dikendalikan |  |  |  |  |  |  |  | 
Mengumpulan data |  |  |  |  |  |  |  | 
Merancang peta control |  |  |  |  |  |  |  | 
Sosialisasi rancangan SPC |  |  |  |  |  |  |  | 
Training operator |  |  |  |  |  |  |  | 
Uji coba pelaksanaan SPC |  |  |  |  |  |  |  | 
Implementasi |  |  |  |  |  |  |  | 
Analisa penyebab cacat |  |  |  |  |  |  |  | 
Menghitung kemampuan proses |  |  |  |  |  |  |  | 
Dokumentasi |  |  |  |  |  |  |  | 
Gantt Chart

## Slide 38
Prioritized Risk

## Slide 39: Project Executing
Project execution usually takes the most time and resources.
Project managers must use their leadership skills to handle the many challenges that occur during project execution.
Many project sponsors and customers focus on deliverables related to providing the products, services, or results desired from the project.
A milestone report can keep the focus on completing major milestones.

## Slide 40
Milestone Report

## Slide 41: Project Monitoring and Controlling
Involves measuring progress toward project objectives, monitoring deviation from the plan, and taking corrective action to match progress with the plan.
Affects all other process groups and occurs during all phases of the project life cycle.
Outputs include performance reports, requested changes, and updates to various plans.

## Slide 42: Project Closing
Involves gaining stakeholder and customer acceptance of the final products and services.
Even if projects are not completed, they should be formally closed in order to reflect on what can be learned to improve future projects.
Outputs include project archives and lessons learned, which are part of organizational process assets.
Most projects also include a final report and presentation to the sponsor or senior management.

## Slide 43: THANK YOU FOR YOUR ATTENTION